Meeting 28th February

Present: Marc, Jack, Amoata

Apologies: Joseph

1. Review last sprint – all completed, reflection on project, agreed to work on code on remote server rather than locally
2. Coding plan – 1st week code, 2nd week integrate, pair programming early in 1st week if anyone needs help, add tests to acceptance tests xml file, consideration of LSEP issues
3. Plan for next sprint:

Paying for a booking [change booking status] - Amoata

Cancelling a booking [change booking status] – Jack

Admin login - Marc

Admin adds a journey/flight - Marc

Secure messaging system – Marc

Usability plans, HCI feedback, Fine-grained user stories, update risk assessment – Jack

HCI feedback, Sprint 1 and 2 and meeting documentation – Joseph

1. Presentation next Friday – present working web functionality and progress made on storymap, HCI feedback