**Sprint 4**

Admin functionality, HCI testing and final report planning

Start date: 13/3/2020

End date: 27/3/2020

Purpose

The purpose of this sprint is to implement the final two stages of our story map. This includes the final functionality, HCI testing and documentation. The first week will be dedicated to admin functionality and creating HCI tests and the second week will be for reviewing the results of the usability tests and implementing any feedback.

Plan

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Start date | Expected completion date | Expected time required  (hours) | To be completed by |
| Create functionality – Delete Customer account | 13th | 27th | 2 | Amoata |
| Create functionality – admin stats | 13th | 27th | 4 | Jack |
| Create functionality – audit log | 13th | 27th | 3 | Marc |
| Plan final report | 13th | 27th | 2 | Joseph |
| Prepare presentation (on product goals, backlog, achieved and planned sprints) | 13th | 27th | 2 | all members will prepare and present |
| Acceptance tests | 13th | 27th | 4 | Everyone |
| HCI tests | 13th | 17th | 4 | Joseph, Jack |
| UML diagrams | 13th | 27th | 3 | Everyone |

Sprint review

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Time required | Status | Expected time required to finish  (hours) | Notes |
| Create functionality – Delete Customer account | 3 | Completed | 0 | Has been created and is now undergoing usability testing. |
| Create functionality – admin stats | 2 | Completed | 0 | Has been created and is now undergoing usability testing. |
| Create functionality – audit log | 2 | Completed | 0 | Has been created and is now undergoing usability testing. |
| Plan final report | 2 | Completed | 0 | The front page and contents have been created. A general layout has been added. |
| Prepare presentation (on product goals, backlog, achieved and planned sprints) | 1 | Completed | 0 | Presentation was created and presented by everyone. |
| Acceptance tests | 1 | In-progress | 3 | Not fully completed. Has been pushed to the next sprint. |
| HCI tests | 4 | Completed | 0 | All 30 scenarios were created and have been tested by users. |
| UML diagrams | 3 | In-progress | 3 | Not fully completed. Has been pushed to the next sprint. |