**Sprint 5**

HCI feedback integration, report planning and key documentation

Start date: 27/3/2020 (Easter)

End date: 24/4/2020

Purpose

The purpose of this sprint is to integrate the feedback we have received from our HCI testing, focus on LSEP issues, continue key documentation and add to the final report. This will be a 4-week sprint as it will run over Easter break.

Plan

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Start date | Expected completion date | Expected time required  (hours) | To be completed by |
| Create functionality – haversine functionality | 27th March | 24th April | 1 | Jack |
| LSEP: Legal, Professional | 27th March | 24th April | 2 | Marc |
| LSEP: Social (accessibility) | 27th March | 24th April | 3 | Joseph |
| Application factsheet | 27th March | 24th April | 2 | Jack |
| HCI review and implementation | 27th March | 24th April | 4 | Joseph |
| Continue Final report | 27th March | 24th April | 20 | Everyone |
| Acceptance tests | 13th March | 24th April | 3 | Everyone |
| UML diagrams | 13th March | 24th April | 3 | Everyone |

Sprint review

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Time required | Status | Expected time required to finish  (hours) | Notes |
| Create functionality – haversine functionality | 1 | In Progress | 1 | Coding completed. Waiting for implementation. |
| LSEP: Legal, Professional | 2 | Complete | 0 | Updated terms and conditions and legal footer. |
| LSEP: Social (accessibility) | 3 | Complete | 0 | Added a more encompassing colour scheme and increased size of buttons. |
| Application factsheet | 2 | In Progress | 2 | Continually adding more to the factsheet as we add more functionality. |
| HCI review and implementation | 4 | In Progress | 1 | Wrote up feedback. Currently implementing desirable changes and bugfixes. |
| Continue Final report | 20 | In Progress | 7 | Report has been separated into parts and is continually being added too. |
| Acceptance tests | 3 | In Progress | 1 | Creating more tests as final code is added. |
| UML diagrams | 3 | Complete | 0 | Added to the report. |