## Slide 1: PRCO204 Group Presentation
Flight Application

## Slide 2: Project Vision
A flight application so customers can search for, book, pay for and cancel flights
Administrators can create and remove flights; they can also view the audit log, send secure messages to customers and run statistics for business purposes

## Slide 3: Story Map
User activities
User tasks
User stories
Flight management
Search / Book / Cancel / Pay for a flight
Account management
Create / Delete account
Admin
Add/remove/check flights
View audit logs / send a secure message
Customer logs in, searches for an then books a flight
Administrator adds/removes a flight
Customer pays for a flight
Customer cancels a flight
Customer creates an account
Administrator sends a secure message to a customer
Administrator looks at security logs
Customer deletes account
Administrator looks at stats
Stage 1
Stage 2
Stage 3
Stage 4
User Activities |  | Flight Management |  | Account Management |  | Admin | 
User Tasks |  | Search/Book/Cancel/Pay for a flight |  | Create/Delete Account |  | Add/Remove/Check Flight | View audit logs/send a secure message
User Stories | Stage 1 | Customer logs in, searches for an then books a flight |  | Customer Creates an Account |  |  | 
 | Stage 2 | Customer pays for a flight | Customer cancels a flight |  |  | Administrator add/removes a flight | Administrator sends a secure message to a customer
 | Stage 3 |  |  |  | Customer deletes account |  | Administrator looks at stats
 | Stage 4 |  |  |  |  |  | Administrator looks at security logs
 | Stage 5 |  |  |  |  |  | 

## Slide 4: Story Map
User activities
User tasks
User stories
Flight management
Search / Book / Cancel / Pay for a flight
Account management
Create / Delete account
Admin
Add/remove/check flights
View audit logs / send a secure message
Customer logs in, searches for an then books a flight
Administrator adds/removes a flight
Customer pays for a flight
Customer cancels a flight
Customer creates an account
Administrator sends a secure message to a customer
Administrator looks at security logs
Customer deletes account
Administrator looks at stats
Stage 1
Stage 2
Stage 3
Stage 4

## Slide 5: Risk Assessment – Project Scope
Risk | Current Risk Chance | Risk Effect | Mitigation
not enough time to complete the project | Medium-Low | Low Quality End Product | stick to MVP, only add extra features if time allows, allow extra time for unseen problems
team members unwell or personal crisis | Medium-High | Delay | keep in touch with unwell/absent members via boards and allocate work if appropriate Regular (near daily) Sprint Communication
disagreement on the way forward | Medium-Low | Low Quality End Product/Delay/ Inter personal conflicts | in the case of a disagreement, try reach compromise, otherwise vote or refer to module leader
over or under estimating work that can be achieved in a sprint | Medium-High | Delay/Unbalanced workload (being near idle one week and overly busy the next) | allocate points for each functional task, each person can say how many points that can achieve in 2 weeks, then can use that to estimate right amount of work for future sprints Regular (near daily) Sprint Communication
project does not work, lots of bugs | Low | Low Quality End Product | create unit tests at the same time or before creating code
spending too much time on one task | Medium-Low | Low Quality End Product/Delay | break down tasks into smaller units
client unhappy with the result | Low | Low Quality End Product | implement acceptance testing, perhaps using XML for a list of commands to test
team member struggles with coding | Medium | Low Quality End Product/Delay | pair programming to help team members struggling with coding and to reduce bugs Each part of the system orchestrated by those with greatest area expertise (I.E Database development directed by person with confidence in databases)

## Slide 6: Risk Assessment –Security Issues
Risk | Mitigation
Login security/validation - credential stealing, replay attacks | encrypting passwords with salt,, limited user accounts on database for customer users, password policy, minimum length
insecure input - SQL injection | use binding parameters in SQL procedures, sanitize input
denial of service attacks | limit number of failed login attempts, restrict time between ping requests
brute force attacks | limit number of failed login attempts
man in the middle attack | token authentication - PHP session variable or token, use of HTTPS if available

## Slide 7: Computer Science Elements
Predict number of flights for a day based on previous data
Determine how much a flight can be overbooked based on cancellations
Determine optimal price for flights based on previous data
Figure out a packing algorithm for 3d space

## Slide 8: Security Elements
encrypting passwords with salt
limit number of failed login attempts
limit number of failed login attempts
token authentication - PHP session variable using a random number?
use of HTTPS if available
limited user accounts on database for customer users
sanitize input
password policy, minimum length
implement an encryption algorithm to send secure messages to customers/admin stored on database

## Slide 9: Any Questions?