## Slide 1: PRCO204 Group Presentation
Flight Application

## Slide 2: Product Goals
A flight application so customers can search for, book, pay for and cancel flights
Administrators can create and remove flights; they can also view the audit log, send secure messages to customers and run statistics for business purposes

## Slide 3: Backlog
https://github.com/Plymouth-University/prco204-flight-crew/projects/2

## Slide 4: Backlog

## Slide 5: Sprint Planning
Current Sprint Documents:
Sprint 1 – implement stage 1 of Storymap
Sprint 2 – implement stage 2
Planned:
Sprint 3 – implement stage 3 and 4
Sprint 4 – review, refine, write reports

## Slide 6: Story Map
User activities
User tasks
User stories
Flight management
Search / Book / Cancel / Pay for a flight
Account management
Create / Delete account
Admin
Add/remove/check flights
View audit logs / send a secure message
Customer logs in, searches for an then books a flight
Administrator adds/removes a flight
Customer pays for a flight
Customer cancels a flight
Customer creates an account
Administrator sends a secure message to a customer
Administrator looks at security logs
Customer deletes account
Administrator looks at stats
Stage 1
Stage 2
Stage 3
Stage 4
User Activities |  | Flight Management |  | Account Management |  | Admin | 
User Tasks |  | Search/Book/Cancel/Pay for a flight |  | Create/Delete Account |  | Add/Remove/Check Flight | View audit logs/send a secure message
User Stories | Stage 1 | Customer logs in, searches for an then books a flight |  | Customer Creates an Account |  |  | 
 | Stage 2 | Customer pays for a flight | Customer cancels a flight |  |  | Administrator add/removes a flight | Administrator sends a secure message to a customer
 | Stage 3 |  |  |  | Customer deletes account |  | Administrator looks at stats
 | Stage 4 |  |  |  |  |  | Administrator looks at security logs
 | Stage 5 |  |  |  |  |  | 

## Slide 7: Product Demo - Home Page

## Slide 8: Product Demo –Flight Search

## Slide 9: Product Demo – Customer Login

## Slide 10: Product Demo - Bookings

## Slide 11: Product Demo – Generate a Secure Message

## Slide 12: Product Demo – Customer Logout

## Slide 13: Product Demo – Customer Create Account

## Slide 14: Product Demo – Terms and Conditions

## Slide 15: Product Demo – Admin Login

## Slide 16: Product Demo – Add Flight Plan

## Slide 17: Product Demo – Add Journey

## Slide 18: Product Demo – Generate Secure Message

## Slide 19: HCI Initial Review
Dates changed from yyyy-mm-dd to dd/mm/yyyy as it was felt this was more customer friendly
A problem with results being displayed to the left of the screen was corrected so it displayed in the correct frame
A problem with the secure message page was corrected, as it did not deal with spaces and other characters correctly, also it was felt better to call it “contact” page as customers are more used to this
After login in the header bar it was changed to read customer name rather than customer ID as logged in as this is more meaningful to the customer
The colour scheme was changed to light blue for the header as colour blindness affects the ability to see the colour green as it was previously
A more through HCI review will be done later

## Slide 20: Critique of progress so far
Good progress has been made to implement planned functionality, the project is on course, stage 1 functionality is complete, stage 2 is progressing well
More work will be done on HCI testing, although there has been an initial review
We have adapted our coding approach to try to finish individually assigned elements in the first week of the sprint, and leave integration and paired programming for the second week

## Slide 21: Risk Assessment – Project Scope
Risk | Current Risk Chance | Risk Effect | Mitigation
not enough time to complete the project | Medium-Low | Low Quality End Product | stick to MVP, only add extra features if time allows, allow extra time for unseen problems
team members unwell or personal crisis | Medium-High | Delay | keep in touch with unwell/absent members via boards and allocate work if appropriate Regular (near daily) Sprint Communication
disagreement on the way forward | Medium-Low | Low Quality End Product/Delay/ Inter personal conflicts | in the case of a disagreement, try reach compromise, otherwise vote or refer to module leader
over or under estimating work that can be achieved in a sprint | Medium | Delay/Unbalanced workload (being near idle one week and overly busy the next) | allocate points for each functional task, each person can say how many points that can achieve in 2 weeks, then can use that to estimate right amount of work for future sprints Regular (near daily) Sprint Communication
project does not work, lots of bugs | Medium-Low | Low Quality End Product | create unit tests at the same time or before creating code
spending too much time on one task | Medium-Low | Low Quality End Product/Delay | break down tasks into smaller units
client unhappy with the result | Low | Low Quality End Product | implement acceptance testing, perhaps using XML for a list of commands to test
team member struggles with coding | Medium | Low Quality End Product/Delay | pair programming to help team members struggling with coding and to reduce bugs Each part of the system orchestrated by those with greatest area expertise (I.E Database development directed by person with confidence in databases)

## Slide 22: Any Questions?